| Title of the Project: |  | HealthPulse – Real Time Disease Outbreak Prediction System |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  | Department of Networking and Communications |  |  |
| Name and address of the company / organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr. Stephen Dass A |  |  |  |
| Designation | Assistant Professor |  |  |  |
| Department | Department of Networking and Communications |  |  |  |
| Campus | Kattankulathur |  |  |  |
| Telephone | 8903440226 |  |  |  |
| E-mail | stephena@srmist.edu.in |  |  |  |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Aditya Jha | RA2311028010013 | NWC | 9341522340 | Aj3571@srmist.edu.in |
| Kshitij Tiwari | RA2311028010018 | NWC | 6393461838 | Kt4371@srmist.edu.in |

| Degree/ program | B.Tech | Specialisation | Project Batch ID NWCMP22 CSE w/s Cloud Computing |
| --- | --- | --- | --- |
| Academic Year | 2025-2026 (Even) | Semester | 6 |
| Course Code | 21CSP302L | Course Title | Project |
| Mission Statement |  |  |  |
| Problem: |  |  |  |
| Delay in traditional outbreak detection - Lack of integration between trend data and news sentiment - Limited automation in model retraining - Absence of a unified health risk dashboard Traditional outbreak detection systems are often slow and fragmented, lacking integration between multiple data sources such as trends and news sentiment. Additionally, limited automation in model retraining reduces adaptability, and the absence of a unified dashboard makes comprehensive health risk analysis and timely decision-making more difficult. |  |  |  |
| Assumptions and Constraints: |  |  |  |
| - Availability of reliable data sources (trends, weather, news) - Sufficient historical data for model training - Stable internet connectivity and API access - API rate limits and data access restrictions - Variability in data quality across regions - Computational limitations for large-scale processing The system assumes access to reliable and sufficient historical data, along with stable internet connectivity and API availability for continuous data collection. However, it is constrained by factors such as API rate limits, potential inconsistencies in data quality across regions, and computational limitations that may affect large-scale data processing and model training. |  |  |  |
| Stakeholders: |  |  |  |
| Public Health Authorities - Hospitals & Healthcare Providers - Government Agencies - Researchers & Data Scientists - System Administrators - General Public These stakeholders collectively support and benefit from the system by enabling effective disease monitoring, decision-making, system maintenance, and improved public health outcomes through timely insights and predictions. |  |  |  |

Division of work and contributors of SPRINT 1 [ Include Daily Scrum of Sprint 1]

SPRINT 1 (28 Feb – 14 Mar)

Aditya Jha

- Cloud-based database setup (MongoDB Atlas)

- Structured database schema design for multi-source data

- Backend API setup for data flow management

- Integration of environment variables and secure connections

Kshitij Tiwari

- Automated data ingestion pipeline (Google Trends, Weather APIs)

- Data storage validation and testing

- Initial backend testing for data flow

- Data consistency checks across sources

Daily Scrum – Sprint 1

| Date | Work Done | Issues | Next Plan |
| --- | --- | --- | --- |
| Feb 28 | Project setup, requirements finalized | None | Setup DB |
| Mar 1 | MongoDB connection established | Minor URI issue | Fix connection |
| Mar 2 | Database schema designed | None | Implement collections |
| Mar 3 | Backend folder structure setup | None | Start APIs |
| Mar 4 | API integration started | API delay | Retry |
| Mar 5 | Data ingestion script created | None | Test pipeline |
| Mar 6 | Google Trends API integrated | Data inconsistency | Clean data |
| Mar 7 | Weather API added | None | Store data |
| Mar 8 | Data successfully stored in DB | None | Optimize schema |
| Mar 9 | Backend tested with sample data | None | Improve queries |
| Mar 10 | Error handling added | None | Validation |
| Mar 11 | Data validation logic added | None | Final testing |
| Mar 12 | Integration testing completed | None | Documentation |
| Mar 13 | Minor bug fixes | None | Final check |
| Mar 14 | Sprint 1 completed | None | Prepare review |

Signature of the Supervisor

Division of work and contributors of SPRINT 2 [ Include Daily Scrum of SPRINT 2]

SPRINT 2 (15 Mar – 29 Mar)

Aditya Jha

- Data preprocessing and normalization pipeline

- Feature engineering for ML models

- Implementation of SARIMAX model

- Model training pipeline setup

Kshitij Tiwari

- ML environment setup (libraries, dependencies)

- Implementation of XGBoost classifier

- Dataset cleaning and preparation

- Model testing and execution validation

Daily Scrum – Sprint 2

| Date | Work Done | Issues | Next Plan |
| --- | --- | --- | --- |
| Mar 15 | Data cleaning started | Missing values | Handle nulls |
| Mar 16 | Data normalization applied | None | Feature engg |
| Mar 17 | Feature engineering started | None | Continue |
| Mar 18 | Features finalized | None | Model training |
| Mar 19 | SARIMAX model implemented | Config error | Fix params |
| Mar 20 | Model training started | Training error | Debug |
| Mar 21 | Model training fixed | None | Evaluate |
| Mar 22 | XGBoost implemented | None | Train classifier |
| Mar 23 | Classification model trained | None | Test |
| Mar 24 | Model evaluation completed | None | Optimize |
| Mar 25 | Accuracy improved | None | Validate |
| Mar 26 | Cross-validation done | None | Final tuning |
| Mar 27 | Pipeline integration | None | Testing |
| Mar 28 | End-to-end testing done | None | Documentation |
| Mar 29 | Sprint 2 completed | None | Review prep |

Signature of the Supervisor

Division of work and contributors of SPRINT 3 [ Include Daily Scrum of Sprint 3]

SPRINT 3 (30 Mar – 20 Apr)

Aditya Jha

- Query optimization and backend performance tuning

- System testing and reproducibility validation

- Implementation of evaluation metrics

- Model refinement and feature improvements

Kshitij Tiwari

- Visualization module development (graphs, dashboards)

- Statistical validation tools implementation

- Anomaly detection system development

- Automated reporting generation

Daily Scrum – Sprint 3

| Date | Work Done | Issues | Next Plan |
| --- | --- | --- | --- |
| Mar 30 | Sprint planning and task allocation | None | Start optimization |
| Mar 31 | Query optimization started | Slow DB queries | Improve indexing |
| Apr 1 | Backend performance improved | None | System testing |
| Apr 2 | System testing initiated | Minor bugs | Fix issues |
| Apr 3 | Bug fixing and stability improvements | None | Continue testing |
| Apr 4 | Testing continued | None | Validate outputs |
| Apr 5 | Validation logic implemented | None | Add metrics |
| Apr 6 | Evaluation metrics development started | None | Continue |
| Apr 7 | Metrics implemented | None | Visualization |
| Apr 8 | Visualization module development started | Library issue | Resolve dependency |
| Apr 9 | Graphs and charts implemented | None | Improve UI |
| Apr 10 | Report generation module started | None | Automate |
| Apr 11 | Automated reporting implemented | None | Anomaly detection |
| Apr 12 | Anomaly detection model implemented | None | Test |
| Apr 13 | Detection tested and validated | None | Improve accuracy |
| Apr 14 | Feature engineering improvements | None | Optimize models |
| Apr 15 | Model tuning and refinement | None | Validate |
| Apr 16 | System integration | None | Full testing |
| Apr 17 | End-to-end testing | Minor issues | Fix |
| Apr 18 | Final bug fixes | None | Documentation |
| Apr 19 | Documentation and final validation | None | Prepare submission |
| Apr 20 | Final review and sprint completion | None | Submission |

Signature of the Supervisor

Worksheet / Data collection / Observation etc

# 1. Data Collection

# The HealthPulse system collects multi-source data to ensure comprehensive and reliable disease trend analysis. Data is gathered through automated pipelines at regular intervals.

# Primary Data Sources

- Google Trends

  - Keyword-based search volume (e.g., fever, cough, flu)

  - Daily frequency data

  - Region-specific insights

- Weather Data (Open-Meteo API)

  - Temperature, humidity, precipitation

  - Daily environmental conditions influencing disease spread

- News Data (Optional Layer)

  - Health-related articles and outbreak reports

  - Used for contextual validation and cross-verification

# Collection Method

- Automated scripts using APIs

- Data fetched every 6–24 hours

- Stored in cloud database (MongoDB Atlas)

# 2. Data Preprocessing

# Collected data undergoes cleaning and transformation before analysis:

- Removal of missing/null values

- Normalization (scale 0–100 for trends)

- Timestamp alignment across sources

- Duplicate record elimination

- Data formatting for ML compatibility

# 3. Worksheet (Data Handling Process)

| # Step | # Process | # Tools Used | # Output |
| --- | --- | --- | --- |
| # 1 | # Data Extraction | # Python APIs | # Raw datasets |
| # 2 | # Data Cleaning | # Pandas | # Clean dataset |
| # 3 | # Data Normalization | # NumPy | # Scaled values |
| # 4 | # Feature Engineering | # Python | # Model-ready features |
| # 5 | # Data Storage | # MongoDB | # Structured database |

# 4. Observations

# Trend Patterns

- Search trends show weekly seasonality

- Peaks observed during weekdays, lower activity on weekends

# Correlation Insights

- Higher disease-related searches during:

  - Low temperature conditions

  - High humidity levels

# Data Behaviour

- Gradual increase in trends indicates potential outbreak

- Sudden spikes often filtered as anomalies

# Model-Related Observations

- Clean and normalized data improves prediction accuracy

- Multi-source validation reduces false signals

- Feature engineering significantly impacts model performance

# 5. Key Findings

- Google Trends serves as a strong early indicator of disease spread

- Weather data enhances prediction reliability

- Data validation is critical to avoid misinformation

- Structured datasets enable efficient model training and forecasting

# 6. Conclusion from Observations

# The collected data demonstrates consistent patterns aligned with real-world disease spread behaviour. Proper preprocessing and validation ensure that the dataset is reliable for machine learning models, enabling accurate and early outbreak prediction.

Research Article with Journal Publication Details / Patent disclosure form with patent status

(include certificates and proofs)